## Slide 1
Combinatorial Test Tool
DVA313 - Group 2

## Slide 2: Basic Functionality
A tool for automatic generation of test inputs.
The software should run as a GUI tool written in C# and running on Windows.
‹#›
XML File
XML Parser
Inputs
Data Types
Test Generation
Random
Base Choice
Show Tests
Add
Move
Remove
CSV file
Tool
Save tests

## Slide 3: Members & Roles
Adeel Khan - Document Manager, Developer Algorithm
Henning Bergström - Developer XML Parsing
Juan Antonio López Muntaner – Configuration Manager, Developer XML Parsing
Linus Eklund – Developer GUI
Meera Aravind - Project Manager, Developer Algorithm
Sara Ericsson – Developer Algorithm
Simon Eklund - Client contact, Developer GUI
‹#›

## Slide 4: Planned Activities – Previous Week
Complete first version of design description document
  Short background- Adeel
  High-level description – Meera
  System overview – Linus
  Software architecture and detailed software design – Henning, Juan, Sara, Simon
  Graphical User Interface - Linus
Submit first version of product
Meeting with client
  Show first version of product
  Questions about the XML parser
‹#›

## Slide 5: Previous Week - Outcome
Completed first version of design document
Fixed save to csv when using Load XML function
Submitted first version of product
Meeting with client:
  Questions answered
  New suggestions of functionalities & changes (Next Slide)
Updated GUI design:

## Slide 6: New Suggested Functionalities & Changes
Tree-style browsing of XML file (including the option to change input values and properties in tree)
Improved XML Parser (use library functions, not search string by string)
Suggest Initial Value in XML as Base Value
Option to use test tool without XML file (Optional)
Option to save tests as projects (be able to return to the project and continue) (Optional)

## Slide 7: Planned Activities - Next Week
Prepare for Preliminary design and implementation Presentation (9th Dec) - Juan & Henning
Work on GUI (Tree-view, error handling) - Simon & Linus
Implement multiple interval functionality & modifications of test cases - Sara, Meera & Adeel

## Slide 8: Number of hours worked
Team Member | Hours worked Last Week | Accumulated Hours
Adeel | 17 | 70
Henning | 17 | 69
Juan | 17 | 71
Linus | 17 | 75
Meera | 21 | 77
Sara | 17 | 74
Simon | 17 | 70
‹#›

## Slide 9: Remaining Project Backlog
Implementation
  GUI – Error handling
  Random and Base choice – multiple intervals
  Add, remove test cases (optional)
  Tool running as DLL callable by other applications (optional)
Project Report
Design description document (Final Version)
Presentation – design description
Final presentation
‹#›

## Slide 10
‹#›
THANK YOU !!!