## Slide 1
Combinatorial Test Tool
DVA313 - Group 2

## Slide 2: Basic Functionality
A tool for automatic generation of test inputs.
The software should run as a GUI tool written in C# and running on Windows.
2
XML File
XML Parser
Inputs
Data Types
Test Generation
Random
Base Choice
Show Tests
Add
Move
Remove
CSV file
Tool
Save tests

## Slide 3: Members & Roles
Adeel Khan - Document Manager, Developer Algorithm
Henning Bergström - Developer XML Parsing
Juan Antonio López Muntaner – Configuration Manager, Developer XML Parsing
Linus Eklund – Developer GUI
Meera Aravind - Project Manager, Developer Algorithm
Sara Ericsson – Developer Algorithm
Simon Eklund - Client contact, Developer GUI
3

## Slide 4: Planned Activities – Previous Week
4
Rework the parser - Juan & Henning
Work on GUI (Tree-view, error handling) - Linus & Simon
Solving floating point issue in algorithm – Sara, Meera, Adeel
Looking into the possibility to use the tool without loading an XML file – Everyone
Option to save tests as projects (optional) – Everyone
Outlining the final project report – Everyone

## Slide 5: Previous Week - Outcome
Treeview for XML files completed
Added functionality which allows users to manually create inputs
Fixed incrementation of floating point values
Added functionality that allows the current state of tests to be saved when closed and will be loaded upon reopening the application

## Slide 6: Planned Activities - Next Week
Enjoying the holidays!
Keep working on the XML Parser
Fix suggested initial values for tests
Error handling/bug fixing
Outline project report

## Slide 7: Number of hours worked
Team Member | Hours worked | Accumulated hours
Adeel | 8 | 96
Henning | 13 | 101
Juan | 6 | 96
Linus | 7 | 101
Meera | 5 | 101
Sara | 11 | 104
Simon | 9 | 98
7

## Slide 8: Remaining Project Backlog
Implementation
  Reworking the XML parser
  Suggest initial values in XML files as base value
  Option to save tests as projects (optional) (Completed?)
  Tool running as DLL callable by other applications (optional)
Project Report
Design description document (Final Version)
Final presentation
8

## Slide 9
9
THANK YOU !!!